# Work Breakdown Structure (WBS)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Great question 👍 — Work Breakdown Structure (WBS) is a project management technique also used in test estimation and planning. Let’s go step by step:

## 📌 Definition of WBS

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

A Work Breakdown Structure (WBS) is a hierarchical decomposition of the project work into smaller, more manageable parts (tasks or work packages).

👉 In testing, WBS means breaking down the entire testing effort into smaller tasks until each task can be easily estimated, assigned, and tracked.

## 🎯 Purpose of WBS

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- To organize testing work in a structured way.

- To make estimation more accurate (small tasks are easier to estimate).

- To improve visibility and accountability.

- To support progress tracking during execution.

## 🗂️ Structure of WBS

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Top level → The overall goal (e.g., "System Testing for Project X").

- Second level → Major phases (e.g., Test Planning, Test Design, Test Execution).

- Third level → Sub-tasks (e.g., Create test cases, Prepare test data, Run regression tests).

- Lowest level → Work packages (smallest unit of work, usually estimable in hours/days).

## 📊 Example of WBS for Testing

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

System Testing WBS

- Test Planning

  - Identify scope

  - Define entry & exit criteria

  - Prepare test strategy

- Test Design

  - Identify test conditions

  - Create test cases

  - Prepare test data

- Test Environment Setup

  - Install application build

  - Configure environment

  - Set up test tools

- Test Execution

  - Execute test cases

  - Log defects

  - Re-test fixes

- Test Closure

  - Collect metrics

  - Prepare test summary report

  - Conduct retrospective

## ✅ Advantages of WBS in Testing

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Improves estimation: Each small task is easier to size.

- Clarity: Everyone knows their responsibilities.

- Tracking: Progress can be monitored task by task.

- Risk reduction: Hidden/forgotten tasks are less likely.

## ⚠️ Disadvantages

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Time-consuming to prepare.

- Needs good domain knowledge.

- Over-detailed WBS may become hard to manage.

## 🔑 Difference from Other Techniques

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

| Technique | Basis | Nature |
| --- | --- | --- |
| Ratio-Based | % of dev effort | High-level, rough |
| Extrapolation | Past project data | Data-driven |
| Wideband Delphi | Experts’ judgment | Consensus-based |
| WBS | Breaking work into tasks | Structured, bottom-up |

👉 So, WBS = breaking testing into tasks, then estimating bottom-up.