# Test Point Analysis

## 📌 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Test Point Analysis (TPA) is an estimation technique used specifically in software testing.
 It helps predict the effort, time, and cost required for testing a software product.

It was introduced by Erik van Veenendaal (1993) and is considered a practical way to estimate testing work in Function Point–based projects.

## 🗂️ Core Idea of TPA

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Just like Function Point Analysis (FPA) measures software size (development effort),
 👉 Test Point Analysis (TPA) measures the test size (testing effort).

It estimates how much effort testing will require based on:

- Functionality Size (using Function Points or Use Case Points).

- Complexity of the test (e.g., input/output types, data, interfaces).

- Quality attributes (e.g., reliability, performance, usability).

- Test environment (automation, tools, skills).

## 🧮 Steps in Test Point Analysis

### 1. Determine Function Points (FP)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Use FPA to measure the size of the system in terms of Function Points.

- Example: System size = 500 FP.

### 2. Classify Testability Factors

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

For each function, assess testability aspects such as:

- Complexity of inputs/outputs

- Interfacing

- Processing complexity

- Data handling

Each factor is given a Testability Weight.

### 3. Calculate Unadjusted Test Points (UTP)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

For each function point, multiply by the testability factor weight.

UTP=FP×TestabilityFactorUTP = FP \times Testability Factor

### 4. Apply Productivity Factors

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Adjust based on environment:

- Test strategy (manual/automated).

- Team experience.

- Test tools available.

This gives Adjusted Test Points (ATP).

### 5. Convert Test Points to Effort

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Finally, effort is estimated using a Productivity Factor (PF) (e.g., hours per test point).

Effort=ATP×PFEffort = ATP \times PF

## 📊 Example

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Suppose:

- System size = 400 Function Points.

- Average Testability Factor = 0.7.

- Productivity Factor = 1.5 hours per Test Point.

- Unadjusted Test Points (UTP):

400×0.7=280 test points400 \times 0.7 = 280 \text{ test points}

- Effort:

280×1.5=420 hours280 \times 1.5 = 420 \text{ hours}

👉 Estimated 420 hours of testing effort.

## 🎯 Advantages of TPA

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Tailored for testing effort estimation (unlike FPA which is dev-focused).

- Considers complexity, environment, automation.

- Works well with large projects and structured test processes.

## ⚠️ Disadvantages

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Needs Function Points (so relies on FPA or UCP first).

- Testability factor assignment can be subjective.

- More complex to apply than expert-based or ratio-based estimates.

✅ Summary:
 Test Point Analysis (TPA) = FPA (function points) × Testability factors × Environment adjustments → Gives Test Points → Convert to Effort.