# Product Risk Analysis and Project Risk Analysis

## 1-Product Risk Analysis

### 🔹 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Product Risk Analysis is the process of identifying and evaluating risks related to the quality and functionality of the product being developed or tested.

It answers the question:
 👉 “What could go wrong in the product that might cause failure, defects, or dissatisfaction for users or stakeholders?”

### 🛠️ Steps in Product Risk Analysis

#### 1. Identify Product Risks

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Gather risks related to product features, design, performance, security, and usability.

- Example: “Payment gateway may fail under high load.”

#### 2. Categorize Risks

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Common categories of product risks:

- Functional Risks – features not working as expected (e.g., login fails).

- Non-functional Risks – performance, security, usability, compatibility.

- Compliance Risks – product not meeting legal/regulatory requirements.

- Data Risks – data loss, corruption, privacy breaches.

- User Experience Risks – confusing UI, accessibility issues.

#### 3. Assess Likelihood & Impact

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Estimate how likely the risk is to occur.

- Estimate how severe the consequences will be if it occurs.

📊 Example:

- Risk: “Mobile app crashes on iOS 17 devices.”

  - Likelihood: Medium

  - Impact: High (blocks major user group)

  - Priority: High

#### 4. Prioritize Risks

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Combine Likelihood × Impact to calculate a Risk Score.

- Helps testers and developers focus on the most critical areas.

#### 5. Plan Risk-Based Testing

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Testing effort is aligned with high-risk product areas.

- Example: Spend more test time on “online payment processing” than on “user profile picture upload.”

#### 6. Document in a Product Risk Register

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Maintain details: risk description, priority, owner, mitigation/testing strategy.

📑 Example:

| Risk ID | Risk Description | Likelihood | Impact | Risk Score | Mitigation/Testing |
| --- | --- | --- | --- | --- | --- |
| PR001 | Payment not processed correctly | High | High | Critical | Extensive functional & integration tests |
| PR002 | App slows down under 10k users | Medium | High | High | Load & performance testing |
| PR003 | Data not encrypted properly | Low | High | Medium | Security testing, code review |

### 🔹 Example in Real Life

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Imagine an e-commerce app:

- Product Risks:

  - Checkout flow might fail with certain credit cards.

  - Discounts might be applied incorrectly.

  - Mobile version might not display product images correctly.

👉 These risks drive test design → meaning testers focus more on checkout, payments, and mobile UI than on low-risk areas like “change profile picture.”

✅ In short:
 Product Risk Analysis = analyzing risks that could affect the product’s quality, features, performance, and user satisfaction → then focusing testing effort on those high-risk areas.

## 2-Project Risk Analysis

### 🔹 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Project Risk Analysis is the process of examining identified project risks to determine:

- their likelihood (probability) of happening,

- their impact on project objectives (scope, schedule, cost, quality),

- and their priority for management.

It helps the project team decide which risks need immediate action and which can be monitored.

### 🛠️ Steps in Project Risk Analysis

#### 1. Risk Identification

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Collect possible project risks (e.g., resource shortage, schedule delays).

- Sources: brainstorming, past projects, expert judgment, checklists.

- Example: “Critical developer may leave during the project.”

#### 2. Risk Categorization

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Group risks into categories for clarity.

- Examples:

  - Schedule Risks (delays, missed milestones)

  - Budget Risks (cost overruns)

  - Resource Risks (lack of skills, unavailability)

  - Scope Risks (requirements creep)

  - External Risks (vendor delays, regulatory changes)

#### 3. Risk Assessment (Qualitative & Quantitative)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Qualitative Analysis (most common in IT projects):

  - Rank risks based on likelihood (Low/Medium/High) and impact (Low/Medium/High).

  - Use a Risk Matrix to prioritize.

- Quantitative Analysis (for large, critical projects):

  - Assign numerical values (e.g., 30% probability × $50,000 cost impact = $15,000 risk exposure).

  - Use simulations, decision trees, or sensitivity analysis.

#### 4. Risk Prioritization

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Combine Likelihood × Impact to get a Risk Score.

- High-score risks need mitigation plans; low-score risks can be monitored.

📊 Example Risk Matrix:

| Likelihood \ Impact | Low Impact | Medium Impact | High Impact |
| --- | --- | --- | --- |
| High Likelihood | Medium Risk | High Risk | Critical Risk |
| Medium Likelihood | Low Risk | Medium Risk | High Risk |
| Low Likelihood | Very Low | Low Risk | Medium Risk |

#### 5. Risk Response Planning

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- For each high-priority risk, plan actions:

  - Avoid (change plan to eliminate risk)

  - Mitigate (reduce probability/impact)

  - Transfer (outsource, insurance, SLA with vendor)

  - Accept (do nothing, monitor, prepare contingency plan)

#### 6. Risk Documentation & Monitoring

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Document in the Risk Register (risk ID, description, category, likelihood, impact, owner, mitigation).

- Monitor continuously and update as project progresses.

### 🔹 Example – Project Risk Analysis

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

| Risk ID | Type | Description | Likelihood | Impact | Risk Score | Response Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| P001 | Schedule Risk | Delay in vendor API delivery | High | High | Critical | Mitigation: Engage vendor early |
| P002 | Resource Risk | Tester leaves mid-project | Medium | Medium | Medium | Mitigation: Cross-train team |
| P003 | Budget Risk | Unexpected licensing fees | Low | High | Medium | Acceptance: Keep budget buffer |

✅ In short:
 Project Risk Analysis = evaluating project-related risks (time, cost, scope, resources) to prioritize and plan responses so the project is delivered successfully.