# Risk Assessment, Risk Analysis and Risk registers

## 1-Risk Assessment

### 🔹 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Risk Assessment is the overall process of identifying, analyzing, and evaluating risks that could negatively impact a project, system, or product.

It helps teams understand what could go wrong, how likely it is, and how bad the impact would be—so they can take preventive or corrective actions.

### 🔹 Main Steps of Risk Assessment

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Risk Identification

  - Find potential risks (e.g., technical failures, security breaches, delays, budget issues).

- Risk Analysis

  - Study the likelihood (probability of happening) and the impact (consequences if it happens).

- Risk Evaluation / Prioritization

  - Rank risks (e.g., High, Medium, Low) to decide which ones need attention first.

### 🔹 Example (Software Project 💻)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Risk Identified: Delay in API integration by a third-party vendor.

- Analysis: High probability + High impact (could block system testing).

- Evaluation: Labeled as High Risk → must be managed early with backup plans.

### 🔹 Real Example

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

let’s take a real and detailed Risk Assessment example from the NHS WannaCry ransomware attack (2017).

🔹 Case Study: NHS (UK) & WannaCry Ransomware

1. Context

In May 2017, the UK National Health Service (NHS) was hit by the WannaCry ransomware attack. It locked hospital computers, blocked access to patient data, and disrupted healthcare services across England.

2. Risk Assessment Process

✅ Risk Identification

- Potential risk: Cyberattack on NHS IT systems (especially outdated Windows XP systems).

✅ Risk Analysis

- Likelihood (Probability): Medium

  - NHS was known to be using outdated, unpatched systems → vulnerable.

- Impact (Consequence): Very High

  - Disruption of patient care.

  - Cancelled thousands of appointments & surgeries.

  - Risk to patient safety.

  - Financial + reputational damage.

✅ Risk Evaluation / Prioritization

- Risk Rating: Critical (High)

- This should have been treated as a top-priority risk requiring immediate action (patching systems, upgrading OS, adding ransomware defenses).

3. What Actually Happened

- Risk Assessment had been done on paper but not acted upon effectively.

- WannaCry spread rapidly because:

  - Many computers were still running Windows XP.

  - Security patches from Microsoft were not applied in time.

  - No strong contingency plan for ransomware recovery.

4. Consequences

- 19,000+ appointments canceled.

- Ambulances diverted from emergency rooms.

- Patient safety was endangered.

- Financial losses: estimated £92 million in lost services + IT costs.

5. Lessons Learned (Improved Risk Management)

- Upgrade/patch all systems regularly.

- Regular penetration testing and vulnerability scanning.

- Backup critical patient data securely.

- Train staff on phishing & ransomware awareness.

- Include cybersecurity as a top-tier risk in Risk Assessment.

✅ This is a real Risk Assessment example in detail → showing:

- The risk identified.

- Probability and impact analysis.

- What went wrong due to weak follow-up.

- The actual damages.

- Lessons for future Risk Assessments.

### 🔹 In Simple Terms

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Risk Assessment =
👉 What can go wrong?
👉 How likely is it?
👉 How bad would it be?

### 🔹 Risk Assessment Approaches

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Great question 👌 — let’s break down the Risk Assessment Approaches in software testing and project management.

🔹 Risk Assessment Approaches

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

There are several ways teams can perform risk assessment depending on context, resources, and goals:

#### 1. Qualitative Risk Assessment

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Description: Risks are assessed using descriptive categories (High, Medium, Low).

- Focus: Expert judgment, discussions, experience.

- Example: “Login failure during peak hours = High risk” (without exact numbers).

- Pros: Quick, simple, easy to communicate.

- Cons: Subjective, may vary between assessors.

#### 2. Quantitative Risk Assessment

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Description: Risks are measured using numerical values (probability %, cost, downtime hours).

- Focus: Data-driven, statistical methods, probabilities.

- Example: “Server downtime risk has 30% probability with an impact of $100,000.”

- Pros: More precise, helps with cost/benefit decisions.

- Cons: Requires reliable data and analysis tools.

#### 3. Semi-Quantitative Risk Assessment

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Description: A mix of qualitative and quantitative.

- Focus: Risks scored with numbers but based on judgment (e.g., scale 1–5 for probability and impact).

- Example: Risk Score = Probability (4) × Impact (5) = 20 (Critical).

- Pros: Balance between detail and speed.

- Cons: Still partly subjective.

#### 4. Scenario-Based Risk Assessment

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Description: Build “what-if” scenarios to explore risks.

- Focus: Anticipating consequences of specific events.

- Example: “What if the payment gateway goes down during Black Friday?”

- Pros: Makes risks tangible and realistic.

- Cons: Needs creativity and domain knowledge.

#### 5. Checklist-Based Risk Assessment

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Description: Use predefined checklists of common risks.

- Focus: Making sure no typical risks are missed.

- Example: Security checklist → data leaks, weak authentication, SQL injection.

- Pros: Simple, ensures coverage of known risks.

- Cons: May miss new, unique risks.

#### 6. Risk-Based Testing (RBT) Approach

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Description: In testing, risks drive what to test first and how much to test.

- Focus: Test high-risk features more thoroughly.

- Example: Payment system = High risk → more test cases, more automation.

- Pros: Efficient use of testing resources.

- Cons: Relies heavily on accurate risk assessment.

#### ✅ Summary:

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Qualitative = words (High/Medium/Low).

- Quantitative = numbers (%/$).

- Semi-Quantitative = scoring system.

- Scenario-Based = what-if analysis.

- Checklist-Based = ensure known risks are covered.

- Risk-Based Testing = apply risk assessment directly to testing.

### 🔹 Difference between Risk Assessment and Risk Analysis

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

🔹 Risk Analysis

- Part of Risk Assessment.

- Focuses on studying the nature of the risks:

  - What causes them?

  - How likely are they?

  - What impact will they have?

- Tools: Probability–Impact Matrix, FMEA, risk scoring, etc.

👉 Example:

- Risk = “Server might crash during high traffic.”

- Analysis: Probability = Medium, Impact = High → Overall rating = High risk.

🔹 Risk Assessment

- Bigger process that includes:

  - Risk Identification (finding risks).

  - Risk Analysis (studying them).

  - Risk Evaluation/Prioritization (deciding which matter most).

👉 Example:

- Identify → “Server crash risk.”

- Analyze → Probability = Medium, Impact = High.

- Evaluate → Mark it as “Critical Risk” → Plan mitigation (e.g., load balancing).

🔑 Easy Way to Remember

- Risk Analysis = Studying the risk in detail (probability + impact).

- Risk Assessment = Whole journey (finding → analyzing → prioritizing).

## 2-Risk Analysis

### 📌 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Risk Analysis is the process of identifying, evaluating, and prioritizing risks that could affect the quality, timeline, or success of a software project, and deciding how to mitigate or manage those risks.

In testing, it helps teams focus on the most critical areas of the application (risk-based testing).

### 🎯 Objectives of Risk Analysis

- # Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Identify potential risks that may impact testing or product quality.

- Assess the likelihood (probability) and impact (severity) of each risk.

- Prioritize risks so testing focuses on the most critical ones.

- Plan mitigation (preventive actions) and contingency (backup actions).

- Minimize surprises during execution.

### 🛠️ Steps in Risk Analysis

#### 1.entify Risks

- # Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Technical Risks → unstable code, third-party API failures, environment downtime.

- Project Risks → lack of skilled testers, tight deadlines, budget cuts.

- Product Risks → features with high business impact, complex functionality.

- External Risks → regulatory changes, vendor delays.

✅ Example: Payment gateway may not support all card types.

#### 2. Assess Risks

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- For each risk, measure:

  - Probability (Likelihood): High / Medium / Low.

  - Impact (Severity): High / Medium / Low.

- Multiply or combine these to get Risk Exposure / Priority.

✅ Example:

- Risk = "T“st environment downtime."
”Probability = High, Impact = High → Critical Risk.

#### 3. Prioritize Risks

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Focus more testing and resources on high-risk areas.

- This is called Risk-Based Testing (RBT).

✅ Example:

- Login & Payments = High risk → tested thoroughly.

- User profile picture upload = Low risk → tested lightly.

#### 4. Plan Mitigation & Contingency

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Mitigation (preventive): Actions to reduce risk likelihood.

- Contingency (reactive): Actions if the risk actually happens.

✅ Example:

- Risk = "A“tomation tool may not support mobile testing."
”Mitigation: Run proof-of-concept early.

- Contingency: Use an alternative tool (Appium).

### 📊 Example of Risk Analysis Table

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

| Risk ID | Risk Description | Probability | Impact | Risk Priority | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Test environment downtime | High | High | Critical | Request early setup & monitoring | Use backup cloud environment |
| R2 | Key tester unavailable | Medium | High | High | Cross-train other team members | Hire contractor |
| R3 | Third-party API instability | High | Medium | High | Use mock services for early testing | Delay dependent features |
| R4 | Requirement changes mid-sprint | High | High | Critical | Requirement freeze agreements | Apply change control process |

### ✅ Summary

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Risk Analysis = Identify → Assess → Prioritize → Plan

- Helps testers focus on high-risk features.

- Reduces chance of project failure.

- Forms the basis for Risk Register and Risk-Based Testing.

## 3-Risk registers

### 📌 Definition

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

A Risk Register is a formal document (or tool) used to record, track, and manage all the identified risks in a project, including their impact, probability, mitigation plans, and ownership.

It is part of risk management and helps ensure risks are visible, monitored, and controlled throughout the project.

### 🔑 Key Elements of a Risk Register

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

A typical Risk Register includes the following fields:

- Risk ID – A unique identifier for each risk.

- Risk Description – A clear explanation of the risk.

- Category – Type of risk (technical, business, resource, schedule, environmental, etc.).

- Likelihood/Probability – How likely the risk is to occur (High/Medium/Low or %).

- Impact/Severity – The potential damage if the risk occurs (High/Medium/Low).

- Risk Rating / Priority – A combined score (Probability × Impact).

- Mitigation Plan (Preventive Action) – Steps to reduce the chance of occurrence.

- Contingency Plan (Corrective Action) – Backup actions if the risk actually occurs.

- Risk Owner – Person responsible for monitoring and managing the risk.

- Status – Open, In Progress, Mitigated, or Closed.

### 🛠️ Example of a Risk Register (Table)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

| Risk ID | Risk Description | Probability | Impact | Risk Priority | Mitigation Plan | Contingency Plan | Risk Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Test environment may not be available on time | High | High | Critical | Arrange backup server; coordinate with IT early | Delay testing start, reallocate resources | Test Manager | Open |
| R2 | Key tester may leave the project | Medium | High | High | Cross-train team members | Hire contractor / redistribute workload | QA Lead | Open |
| R3 | Third-party API may be unstable | High | Medium | High | Use stubs/mocks for early testing | Switch to backup provider | Developer Lead | In Progress |
| R4 | Tight deadlines may reduce testing time | Medium | High | High | Prioritize risk-based testing | Negotiate timeline extension | Project Manager | Open |
| R5 | Defect leakage to production | Low | High | Medium | Improve regression automation | Rollback plan + hotfix strategy | QA Lead | Open |

### 🎯 Purpose of a Risk Register

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Makes risks visible and structured.

- Helps prioritize testing focus (risk-based testing).

- Provides early warning signs to management.

- Ensures accountability (risk owner assigned).

- Acts as a communication tool for stakeholders.

✅ In short:
 A Risk Register is like a logbook of project risks — it records what might go wrong, how serious it is, who’s handling it, and what the team will do about it.

### How a Risk Register is used specifically in Test Planning

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

When you create a Test Plan, one of the key sections is Risk Management. Here is where the Risk Register comes in: it documents all the testing-related risks and ensures the team knows how to prevent and respond to them.

#### 📝 Use of Risk Register in Test Planning

##### 1. Identify Testing Risks Early

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

During test planning, the team brainstorms potential risks that could affect the testing effort.

- Examples:

  - Test environment not ready on time.

  - Incomplete requirements may cause test rework.

  - Test data might be unavailable.

  - Automation tools may not integrate with the system.

✅ These risks are added into the Risk Register with details like probability, impact, and owner.

##### 2. Prioritize Risks for Test Strategy

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

The Risk Register helps decide the testing approach.

- High-priority risks → more focus.

- Example: If performance issues are a major risk, then performance testing will be included in the test plan early.

##### 3. Define Mitigation & Contingency in the Test Plan

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

For every risk in the Risk Register:

- Mitigation Plan (preventive): Steps to reduce the chance of risk.

- Contingency Plan (reactive): Steps if the risk happens.

Example in Test Planning:

- Risk: Test environment downtime.

- Mitigation: Schedule environment setup 2 weeks early.

- Contingency: Use a backup staging server.

##### 4. Assign Ownership

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

The Risk Register ensures clear accountability for each risk.

- Example:

  - QA Lead owns “tester availability risk.”

  - IT Admin owns “test environment downtime risk.”

This is recorded in the test plan and register.

##### 5. Track & Monitor During Test Execution

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Even though it’s created during planning, the Risk Register is a living document.

- Risks are tracked, updated, and closed as the project progresses.

- Example: Once the test environment is stable, that risk is marked as Closed in the register.

#### 📊 Example: Risk Register Section in a Test Plan

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

| Risk ID | Risk Description | Probability | Impact | Priority | Mitigation | Contingency | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| T1 | Test environment may not be delivered on time | High | High | Critical | Request IT setup 2 weeks early | Use backup cloud server | Test Manager |
| T2 | Test data may be incomplete or inconsistent | Medium | High | High | Prepare synthetic test data | Use production data copy with masking | QA Lead |
| T3 | Automation tool not compatible with application | Medium | Medium | Medium | Run proof-of-concept early | Switch to alternate tool | Automation Lead |
| T4 | Frequent requirement changes | High | High | Critical | Conduct requirement freeze meeting | Apply change control process | Business Analyst |

#### 🎯 Summary

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

In Test Planning, the Risk Register is:

- A tool to capture testing-related risks.

- A basis for test strategy (risk-based testing).

- A communication and tracking document.

- Ensures risks are not just identified, but actively managed throughout the test lifecycle.

### What is relation between Risk Analysis and Risk registers

#### 1️⃣ Risk Analysis (Process)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- It is the activity of identifying, assessing, and prioritizing risks.

- Focus: “What could go wrong? How likely? How severe?”

- Outcome: A list of risks, their probability, impact, and mitigation/contingency plans.

👉 Example:
 Risk Analysis identifies that “Test environment may not be ready on time” → High probability, High impact.

#### 2️⃣ Risk Register (Document / Tool)

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- It is the repository or log where the results of risk analysis are recorded.

- Focus: “Where do we keep track of risks and their handling?”

- Contains risk IDs, descriptions, probability, impact, owner, mitigation, contingency, and status.

👉 Example:
 The identified risk “Test environment may not be ready on time” is entered into the Risk Register with:

- Probability: High

- Impact: High

- Owner: Test Manager

- Mitigation: Request early environment setup

- Contingency: Use backup staging server

#### 🔗 How They Relate

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Risk Analysis feeds into the Risk Register.

  - You analyze risks (find them, assess them).

  - You record them in the Risk Register for tracking.

- The Risk Register is the output/artifact of Risk Analysis.

- Risk Analysis is continuous, and the Risk Register is updated throughout the project.

#### 🎯 Quick Analogy

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Risk Analysis = Doctor diagnosing health risks (e.g., high blood pressure, diabetes risk).

- Risk Register = Medical record book where all risks, treatments, and monitoring plans are logged.

✅ In short:

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Risk Analysis = the process of identifying and evaluating risks.

- Risk Register = the document where those risks and their management are tracked.