# Test Monitoring & Control

## 🔹 Definition

# Source: Chatgpt (GPT-5-Standard) at [8/18/2025]

Test Monitoring & Control is the process of:

- Tracking (monitoring) the progress of testing activities against the plan.

- Taking corrective actions (control) when deviations or risks are detected.

It ensures testing stays on track with project goals, timelines, and quality standards.

## 🛠️ 1. Test Monitoring

# Source: Chatgpt (GPT-5-Standard) at [8/18/2025]

This is about measuring and reporting what is happening during testing.

- Activities:

  - Collect actual progress data (e.g., % of test cases executed, pass/fail rates).

  - Track defect trends (open vs. closed defects, severity levels).

  - Monitor resources (tester availability, environment readiness).

  - Compare progress against the Test Plan (schedule, effort, coverage).

  - Prepare reports and dashboards for stakeholders.

- Example Metrics:

  - Test case execution status (e.g., 70% executed, 20% passed, 5% failed).

  - Defect density (10 defects per 1,000 LOC).

  - Requirement coverage (95% requirements tested).

  - Test effort spent vs. estimated.

## 🛠️ 2. Test Control

# Source: Chatgpt (GPT-5-Standard) at [8/18/2025]

This is about acting when monitoring shows deviations or risks.

- Activities:

  - Re-prioritize test cases if deadlines are at risk.

  - Add/remove resources (e.g., assign more testers).

  - Adjust scope (e.g., skip low-priority tests if time is short).

  - Revise the test plan based on defect trends.

  - Trigger risk-based testing if new risks appear.

- Example:

  - Monitoring shows 50% of high-priority tests are still pending near release date.

  - Control action: Focus only on high-priority and critical test cases; postpone low-priority ones.

## 📌 Inputs

# Source: Chatgpt (GPT-5-Standard) at [8/18/2025]

- Test plan.

- Progress data (execution status, defect reports).

- Risk register.

## 📌 Outputs

# Source: Chatgpt (GPT-5-Standard) at [8/18/2025]

- Test progress reports (daily/weekly dashboards).

- Updated test plan.

- Corrective action plans.

## 🔑 Importance

# Source: Chatgpt (GPT-5-Standard) at [8/18/2025]

- Ensures testing stays aligned with schedule, budget, and quality goals.

- Provides visibility to stakeholders (project managers, clients).

- Helps in early detection of problems (delays, high defect rates).

- Enables proactive decisions to keep the project on track.

✅ In short:

- Test Monitoring = tracking and measuring testing progress.

- Test Control = taking corrective actions when things go off-track.