# Ratio-Based Estimation

## 📌 What is Ratio-Based Estimation?

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

It is an estimation technique where the testing effort is calculated as a fixed ratio (percentage) of another related project activity, usually development effort or project size.

👉 In simple words:
 “Testing = X% of development.”

## 🗂️ How It Works

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

- Look at past projects (historical data).

- Find the ratio between development and testing effort (e.g., 40% of dev time).

- Apply that ratio to the new project.

## 📊 Example of Ratio-Based Estimation

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

- From past projects: Testing usually takes 30% of development effort.

- Current project: Development effort is estimated at 1,000 hours.

- Testing Effort = 30% × 1,000 = 300 hours.

✅ So, testing effort = 300 hours

## ✅ Advantages

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

- Very quick and simple.

- Works well if past projects are similar in domain/technology.

- Useful in early project stages (when details are not clear).

## ⚠️ Disadvantages

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

- Accuracy depends on good historical data.

- May overestimate or underestimate if the project has different complexity, risks, or quality goals.

- Doesn’t account for special testing types (e.g., security, performance).

## Is Ratio-Based Estimation IS SAME Matrix based technique

### 📌 Ratio-Based Estimation

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

- Uses a fixed percentage/ratio to estimate testing effort based on another activity (like development effort, LOC, or function points).

- Very simple formula approach.

Example:
 If past data shows that testing = 30% of development effort, and development is estimated at 1,000 hours → testing = 300 hours.

### 📌 Matrix-Based Estimation

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

- Uses a matrix (table) of predefined values for effort or cost, based on parameters such as complexity, risk level, size, or requirement type.

- It’s more detailed and structured than ratio-based.

Example Matrix:

| Module Type | Size (LOC / FP) | Complexity | Estimated Test Effort |
| --- | --- | --- | --- |
| Login | Small (200 LOC) | Low | 10 hrs |
| Payment | Medium (500 LOC) | Medium | 40 hrs |
| Security | Large (1000 LOC) | High | 100 hrs |

👉 You add up effort across modules to get the total test estimate.

### 🔑 Key Difference

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

| Aspect | Ratio-Based | Matrix-Based |
| --- | --- | --- |
| Basis | Percentage of another activity | Effort per category (matrix table) |
| Detail level | High-level, rough | More granular & structured |
| When used | Early project stage | When requirements/modules are known |
| Accuracy | Less accurate | More accurate (depends on matrix quality) |

✅ So, ratio-based estimation is simpler, while matrix-based estimation is more detailed.
 You can say: Ratio-based = quick % approach, Matrix-based = structured table approach.

### Real-world example

# Source: Chatgot (GPT-5-Standard) at [8/24/2025]

Here’s a side-by-side real-world example using the same project estimated with Ratio-Based Estimation vs Matrix-Based Technique:

#### ✅ Scenario

# Source: Chatgot (GPT-5-Standard) at [8/24/2025]

- Project: An e-commerce website

- Modules: Login, Product Catalog, Payment, Reports

- Development effort: 1,000 hrs

- Testing ratios and complexity assumptions given below.

#### 1. Ratio-Based Estimation

# Source: Chatgot (GPT-5-Standard) at [8/24/2025]

Uses historical ratio Dev:Test = 1:0.4.

TestingEffort=DevelopmentEffort×RatioTesting Effort = Development Effort × Ratio =1,000hrs×0.4=400hrs= 1,000 hrs × 0.4 = 400 hrs

✅ Result:
 Total Testing = 400 hrs

#### 2. Matrix-Based Technique

# Source: Chatgot (GPT-5-Standard) at [8/24/2025]

Assign effort per module based on complexity level:

| Module | Complexity | Hours per Complexity |
| --- | --- | --- |
| Login | Low | 10 hrs |
| Product Catalog | Medium | 30 hrs |
| Payment | High | 50 hrs |
| Reports | High | 50 hrs |

Total=10+30+50+50=140hrsTotal = 10 + 30 + 50 + 50 = 140 hrs

✅ Result:
 Total Testing = 140 hrs

#### Difference

# Source: Chatgot (GPT-5-Standard) at [8/24/2025]

- Ratio-Based assumes overall effort based on past ratios → 400 hrs

- Matrix-Based breaks down per feature complexity → 140 hrs

➡ Ratio method can overestimate if modules are simple, while Matrix method gives granular accuracy but requires detailed analysis.

## 🔑 Comparison with Extrapolation

# Source: Chatgot (GPT-5-Standard) at [8/17/2025]

| Aspect | Ratio-Based | Extrapolation |
| --- | --- | --- |
| Basis | % of another activity (e.g., dev effort) | Scaling past data (e.g., test cases, hours) |
| Data needed | Ratio from historical projects | Detailed metrics (test cases, modules, defects) |
| Accuracy | Quick but rough | More detailed if data is good |

👉 So, Ratio-Based Estimation = Testing effort as a percentage of development effort (or project size).