# Expert based technique

## 📌 What is Expert-Based Estimation?

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

Expert-Based Estimation (also called Expert Judgment) is a test estimation technique where experienced testers, test managers, or subject matter experts (SMEs) use their knowledge, past experience, and intuition to estimate the effort, time, and cost required for testing activities.

👉 In short:
 It’s “Ask the experts who did this before” and use their judgment as the basis for estimation.

## 🎯 When to Use

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

- At the early stage of the project (when detailed info is not available).

- For similar projects where experts have historical data.

- When the team needs quick but reasonable estimates.

## 🗂️ Steps in Expert-Based Estimation

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

- Identify experts (test managers, senior testers, domain experts).

- Gather inputs (project scope, requirements, past project data).

- Ask experts for estimates of effort, time, and resources.

- Consolidate and refine estimates.

- Adjust based on risks, buffers, or special project needs.

## 📊 Example: Expert-Based Estimation

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

Let’s say we need to estimate testing effort for a banking mobile app.

- Expert A (Test Manager):
 “A similar project took ~300 hours for testing.”

- Expert B (Domain Tester):
 “Since this app has more payment features, add ~50 hours.”

- Expert C (Automation Expert):
 “We can automate ~30% of tests, reducing ~60 hours.”

✅ Final Estimate = 300 + 50 – 60 = 290 hours

## ✅ Advantages

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

- Fast and simple (no complex math).

- Uses real-world experience of experts.

- Useful when there’s no detailed data available.

- Helpful for new domains where formal methods may not apply.

## ⚠️ Disadvantages

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

- Can be biased (depends on expert’s personal view).

- May be inaccurate if experts lack domain knowledge.

- Not suitable for large/complex projects without data.

- Estimates may differ widely between experts.

## 🔑 Summary

# Source: Chatgot (GPT‑5 Mini) at [8/17/2025]

- Expert-Based Estimation = rely on knowledge & past experience of experts.

- Best when early in project or no detailed data available.

- Quick and practical, but can lack accuracy → should be cross-checked with other methods (like Delphi or WBS).