# Percentage of Development Effort

## 📌 What is Percentage of Development Effort (Testing Estimation Technique)?

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

The Percentage of Development Effort is one of the simplest estimation techniques used in software testing.

It assumes that testing effort is a fixed percentage of the overall software development effort.

👉 Instead of doing detailed calculations like in FPA or TPA, this method relies on historical data or industry averages.

## 🧮 How it Works

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Estimate the total development effort (in person-hours, days, or cost).

  - Example: A project is estimated at 1,000 hours of development effort.

- Apply a percentage (based on past projects or organizational standards).

  - Example: Testing effort is usually 25% – 40% of development effort.

- Calculate testing effort:

Testing Effort=Development Effort×Percentage\text{Testing Effort} = \text{Development Effort} \times \text{Percentage}

## 📊 Example

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Development effort = 2,000 hours.

- Based on company history, testing usually takes 30% of development effort.

Testing Effort=2000×0.30=600 hours\text{Testing Effort} = 2000 \times 0.30 = 600 \text{ hours}

👉 So, 600 hours of testing are estimated.

## 🎯 Advantages

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Very simple and quick to use.

- Useful in early project phases when little detail is available.

- Works well if the organization has good historical data.

## ⚠️ Disadvantages

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Too generic – doesn’t consider test complexity, risk, or quality goals.

- Can lead to underestimation or overestimation if the project is unusual.

- Not suitable for critical or high-risk projects (like medical or banking software).

✅ Summary:
 Percentage of Development Effort = A rough estimation technique where testing effort is assumed to be a certain percentage (e.g., 20–40%) of development effort. It’s fast but less accurate than structured techniques like TPA or FPA.