# Matrix based technique

## 📌 What is Matrix-Based Estimation Technique?

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Matrix-Based Estimation is a test estimation technique where the testing effort is estimated by mapping testing activities against influencing factors (like complexity, size, risk, or priority) in the form of a matrix.

👉 In short:
 We use a matrix table to assign weights/effort values for different combinations of factors (rows × columns) and then calculate the total effort.

## 🎯 When to Use

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- When the system has many features with different complexities.

- When estimation must consider multiple factors (like functionality type, risk level, test data, environment).

- Works well in test case-based or functionality-based projects.

## 🗂️ Steps in Matrix-Based Estimation

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Identify estimation factors (e.g., feature complexity, risk, number of test cases).

- Create a matrix with rows = activities, columns = influencing factors.

- Assign weights/effort values for each cell.

- Calculate totals = sum of (weights × factors).

- Adjust for buffer, risks, or rework.

## 📊 Example: Matrix-Based Estimation

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

Suppose we are estimating test execution effort for different features.

### Step 1: Define complexity categories

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Simple = 2 hrs/test case

- Medium = 5 hrs/test case

- Complex = 8 hrs/test case

### Step 2: Build a matrix

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

| Feature / Module | # Test Cases | Complexity | Effort per Case (hrs) | Total Effort (hrs) |
| --- | --- | --- | --- | --- |
| Login | 10 | Simple | 2 | 20 |
| Payment | 15 | Complex | 8 | 120 |
| Search | 12 | Medium | 5 | 60 |
| Reporting | 8 | Complex | 8 | 64 |
| Total | 45 | – | – | 264 hrs |

### Step 3: Adjust for risk buffer

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Add 10% risk buffer → 264 + 26 = 290 hrs total.

## ✅ Advantages

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Structured and transparent estimation.

- Easy to explain to stakeholders.

- Can handle multiple factors (complexity, priority, risk, environment).

- Works well when test case counts are available.

## ⚠️ Disadvantages

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Needs detailed inputs (test cases, complexity, etc.) → not useful very early in project.

- Can become time-consuming if the matrix is too large.

- Accuracy depends on realistic weight assignment.

## 🔑 Summary

# Source: AI Source: Provided by: [Data Path: Persons Table -> ID Column: 1, Name_En Column: Motasem Essam] -> From: [Chatgpt (GPT‑5 Mini)] on [8/24/2025]

- Matrix-Based Estimation uses a matrix table of factors × activities to calculate testing effort.

- Useful when features have different complexities, priorities, or risks.

- Provides structured and reliable effort estimation.